**Minutes of the Trilogue Tables Editor Coordination meeting  
30/09/2016**

**Purpose:**

Meeting minutes of the Trilogue Tables Editor coordination meeting on 30/09/2016, state of play of the two institutions, decisions and next steps.

Table of contents

[1. Introduction 3](#_Toc463269714)

[1.1 Agenda 3](#_Toc463269715)

[1.2 Participants 3](#_Toc463269716)

[2 Meeting details 5](#_Toc463269717)

[2.1 Council state of play (presentation by the Council) 5](#_Toc463269718)

[2.2 EP state of play (presentation by the EP) 6](#_Toc463269719)

[2.3 Agreement on the Steering Committee structure 6](#_Toc463269720)

[2.4 Points of discussion: Commission involvement, Joint Note to the SCs 7](#_Toc463269721)

[2.5 Next steps 7](#_Toc463269722)

[3 Conclusions, Decisions, Actions, Next meeting 9](#_Toc463269723)

[3.1 Conclusions 9](#_Toc463269724)

[3.2 Decisions 9](#_Toc463269725)

[3.3 Actions 9](#_Toc463269726)

[3.4 Next meeting 9](#_Toc463269727)

[4 Annex - Document control 10](#_Toc463269728)

[4.1 Circulation 10](#_Toc463269729)

[4.2 Change history 10](#_Toc463269730)

# Introduction

## Agenda[[1]](#footnote-1)

The agenda of the meeting is as follows:

* Council state of play (presentation by the Council)
* EP state of play (presentation by the EP)
* Agreement on the Steering Committee structure
* Points of discussion: Commission involvement, Joint Note to the SGs
* Next steps

## Participants

**European Parliament**

Ellen Robson

Steen Eilertsen

Sarah Blau

Juergen Ditthard

Georgios Katharios

Oliver Emmes

Olivier Leboeuf

Gianluigi Alari

Michal Feherpataky

Georgios Kouklakis

Fernanda Martins

**European Council**

Roland Genson

Andreas Lernhart

Juraj Sykora

Elod Dudas

Antonio Tanca

Ieva Lejasisaka

Pierre Cotte

# Meeting details

## Council state of play (presentation by the Council)



## EP state of play (presentation by the EP)



## Agreement on the Steering Committee structure



Steen Eilertsen, Ellen Robson and Sarah Blau will be the decision makers on behalf of the EP. Sarah Blau announced that she will be detached to the Cabinet of the President until January. During her absence, Ellen Robson will be representing her in the project.

The Council will have an internal discussion on the matter and will provide the information at the end of next week.

The Steering Committee must be a small and balanced group. IT and Business should be both represented.

It was agreed by both parties to have the first Steering Committee meeting at the 2nd week of November.

For the 1st SC meeting the following must be prepared:

- Project structure options proposal

- Draft project roadmap

## Points of discussion: Commission involvement, Joint Note to the SCs

**Commission involvement**

The EC is informed of the project and contacted EP services for further information, furthermore Council users hinted that the EC participation to the project could be beneficial. The participants all agreed that EC must be involved at least as an observer. Options on the EC involvement will be assessed by the Steering Committee and a decision taken on its final role in the project.

EC is a key actor at the interinstitutional level and participates at different actions, thus governance is needed among the three institutions to coordinate initiatives such as: Common Drafting Platform (LEOS/LegisWeb), Trilogue Table Editor, IFC, IMMC, ...

**Joint Note to the SCs**

The joint note must be sent before the end of 2016. The analysts will wrap up this content exchange analysis phase in a joint report whose executive summary could be part of the note. The note will be prepared by the Business Stakeholders, contain strategic points for the project and also include the structure of the Steering Committee, the options of the EC role and the next steps.

**Other points**

The resources and priorities have to be determined, to go forward we need a commitment from both EP and the Council. Given that the Trilogue Table Editor success is highly dependent on the readiness of EP and Council to both exchange and manage the content for the negotiations, the project timeline must be synchronized between both institutions.

Furthermore, EC has announced a roadmap for the Common Drafting Platform (June 2017 pilot, June 2018 first legislative proposals) and the Trilogue Table Editor project must take it into account.

## Next steps



The three last points of the “Next Steps” slide were not presented.

# Conclusions, Decisions, Actions, Next meeting

## Conclusions

|  |  |
| --- | --- |
| **Conclusions** |  |
| **Document(s) attached** |  |

## Decisions

|  |  |  |
| --- | --- | --- |
| **Decision** | **Description** | **Date** |
| 1 | Agreement on a small size Steering Committee structure providing a balanced representation of EP and Council business and IT | 30/09/2016 |
| 2 | The 1st Steering Committee will be scheduled for the 2nd week of November | 30/09/2016 |
| 3 | The information for the steering Committee will be prepared and distributed two weeks before the meeting | 30/09/2016 |
| 4 | The joint note to the EP and Council SGs will be sent before 2016 | 30/09/2016 |

## Actions

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Description** | **Resource** | **Deadline** |
| 1 | Council to inform who will be the participants in the Steering Committee | Council | 07/10/2016 |
| 2 | Organise the 1st Steering Committee meeting | EP & Council project teams | 2nd week of November |
| 3 | Prepare the draft joint Note | Business Stakeholders | 2 weeks Before the 1st SC |
| 4 | Prepare a roadmap and points for the 1st SC | EP & Council project teams | 2 weeks Before the 1st SC |
| 5 | Prepare joint report on the content exchange analysis phase | EP and Council analysts | 2 weeks Before the 1st SC |

## Next meeting

|  |  |
| --- | --- |
| **Next meeting** |  |
| **Pre-requirements** |  |
| **Agenda** |  |

# Annex - Document control

## Circulation

| **DG or Company** | **Role** | **Name/Initials** | | **RACI[[2]](#footnote-2) code** |
| --- | --- | --- | --- | --- |
|  | MOA-Sponsor |  |  | **A** |
|  | MOA-Project Owner |  |  | R |
|  | MOE-Project Manager |  |  | C |
|  | Key User |  |  | I |

## Change history

| **Version number[[3]](#footnote-3)** | **Status[[4]](#footnote-4)** | **Date** | **Initials** | **Summary of changes** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

1. Not exhaustive. [↑](#footnote-ref-1)
2. **R**: Responsible, **A**: Approval, **C**: Contribution, **I**: Informed [↑](#footnote-ref-2)
3. Naming convention: Procedure 'Program & Project naming convention' ([Standards.net](http://www.standardsnet.ep.parl.union.eu/standards/cms/Accueil/preconisations/P_Methodologie)) [↑](#footnote-ref-3)
4. Status: Draft, Final, Approved [↑](#footnote-ref-4)