Steps undertaken until November 2016

* **(mid 2015)**
  + Internal study of the Trilogue Process and identification of the major bottlenecks in it.
* **(late 2015 / early 2016)**
  + Functional design of Trilogue Editor Solution covering identified issues
  + User tests of dynamic mock-ups of the functional solution
  + Presentation of
* **(early 2016)**
  + Establishing of EP-COU working group on Trilogue
  + Decision of the working group to undertake a joint EP-COU study of automation in Trilogue Tables exchange
  + Establishing contact of operational IT teams of EP & COU
* **(mid 2016)**
  + Preparation to a joint analysis of exchanges of Trilogue Tables in between EP-COU
  + Joint feasibility analysis of automation of exchanges of Trilogue Tables based on dynamic system mock-ups
* **(late 2016)**
  + Submitting of Joint Analysis Report to the EP-COU working group
  + Establishing a Trilogue Table Steering Committee
  + Initial discussion on Inter-Institutional Project Setup & financing options